B2B O2O WHOLESALE MARKETPLACE Sprint Overview & Progress Tracker Platform: WiseMarket B2B · Phase: Phase 1 — Tier 2 (Township → Retailer) · Status: Active Development

1 · Project Overview

WiseMarket B2B O2O is a wholesale marketplace platform developed by OZ Tech in partnership with Huashu International. The platform connects Chinese factory supply to Pakistani small retailers (kirana shops) through a network of township store fulfilment hubs.

Township stores act as mini-warehouses: they receive bulk shipments from China and dispatch smaller orders to nearby retailers on demand. The platform manages this full loop digitally — from retailer ordering through to store dispatch — with COD-only payments in Phase 1.

| Client / Partner | Huashu International |
| --- | --- |
| Builder | OZ Tech |
| Phase | Phase 1 — Tier 2 (Township Store → Retailer loop) |
| Deferred | Tier 1 (China supply chain), Trade Credit, Retailer Mobile App |
| Payment | Cash on Delivery (COD) · PKR only |
| Market | Pakistan · Urdu RTL support required |
| KYC | CNIC / NTN / STRN verification for retailers |
| Stock model | Consignment — Huashu owns stock until retailer pays |

2 · Applications

The platform delivers four distinct applications, each targeting a different user group:

| Retailer Web App | Nuxt.js (Vue 3) · Retailer-facing storefront, cart, order history |
| --- | --- |
| Retailer Mobile App | Deferred to Phase 2 |
| Store Ops App | Flutter Android · Offline-first · Staff pick/pack/dispatch tool for township stores |
| Admin Console | Filament 3 (Laravel) · Full back-office for OZ Tech / Huashu admins |

3 · Technology Stack

| Backend | Laravel · Modular monolith (Modules/ per BRD domain) |
| --- | --- |
| Admin Panel | Filament 3 · Store panel at /store prefix |
| Retailer Web | Nuxt.js (Vue 3) |
| Store Ops App | Flutter Android · Offline-first SQLite sync |
| Database | PostgreSQL |
| Queue / Jobs | Redis + Laravel Horizon |
| Search | Meilisearch |
| File Storage | Cloudflare R2 |
| Auth | Laravel Sanctum (token-based) |
| Realtime | TBD — Phase 2 |

4 · Module Architecture

The backend is structured as a modular monolith. Each BRD domain maps to one module under Modules/:

Auth       Catalogue       Orders       Inventory

| Auth | 5 tables: users, township_stores, retailers, store_staff, personal_access_tokens |
| --- | --- |
| Catalogue | 4 tables: categories, products, product_categories (pivot), product_store_prices |
| Orders | Tables TBD · ERD in progress · Covers order lifecycle, status history, stock reservation |
| Inventory | Tables TBD · ERD planned · Covers stock levels, reservations, reorder triggers |

5 · Sprint Progress

## Backend & Data Layer

| Deliverable | Status |
| --- | --- |
| Auth Module — ERD finalized (5 tables) | Done |
| Catalogue Module — ERD finalized (4 tables) | Done |
| Orders Module — ERD design | In Progress |
| Inventory Module — ERD design | Pending |
| OrderService::placeOrder() — stock reservation, status history, stock locking | Done |
| OrderService::cancelOrder() — cancel reason captured and stored | Done |
| CartService — session-based cart (PKR, qty, unit) | Done |
| InsufficientStockException — custom exception with product context | Done |

## Admin / Store Panel (Filament)

| Deliverable | Status |
| --- | --- |
| Store panel — /store prefix, Filament 3 setup | Done |
| StoreStaffContext — resolves store_id for authenticated staff | Done |
| OrderResource — list, view, filter by status | Done |
| OrderResource — cancel action with reason modal | Done |
| StockLevelResource — stock visibility per store | Done |

## Retailer Portal (Livewire)

| Deliverable | Status |
| --- | --- |
| CartPage — add/remove/update qty, notes field | Done |
| CartPage — placeOrder() delegates to OrderService (stock reservation included) | Done |
| OrderHistory — paginated list with status filter | Done |
| OrderHistory — correct Order::STATUS_* constants throughout | Done |
| Product catalogue browse (Livewire) | Pending |
| KYC upload flow (Livewire) | Pending |

## Diagrams & Documentation

| Deliverable | Status |
| --- | --- |
| Auth + Catalogue ERD — interactive HTML artifact (pannable/zoomable) | In Progress |
| Orders + Inventory ERD | Pending |
| API documentation (Sanctum endpoints) | Pending |
| Store Ops App — Flutter project scaffold | Pending |

6 · Roadmap — Next Steps

The immediate next priorities are ordered below. Each item unblocks the next downstream component.

| 1. Orders ERD | Design and finalize the Orders module schema (order_items, order_status_history, stock_reservations) |
| --- | --- |
| 2. Inventory ERD | Design the Inventory module schema (stock_levels, reorder_rules, stock_movements) |
| 3. ERD Artifacts | Publish interactive pannable/zoomable ERD diagrams for all 4 modules |
| 4. Catalogue Livewire | Build product browse, search, and add-to-cart flow for retailers |
| 5. KYC Flow | Retailer CNIC/NTN/STRN upload + admin review workflow (Filament) |
| 6. Retailer Auth | Registration, login, onboarding wizard (Laravel Sanctum + Livewire) |
| 7. Store Ops App | Flutter Android scaffold — order receive, pick, dispatch, offline sync |
| 8. Phase 2 Planning | Trade Credit, Retailer Mobile App, Tier 1 supply chain integration |

7 · Non-Negotiables & Constraints

- All monetary values in PKR only; no multi-currency in Phase 1.

- Urdu RTL support required across all retailer-facing surfaces.

- Store Ops App must work fully offline (SQLite sync — Flutter).

- KYC is mandatory before a retailer can place orders: CNIC, NTN, STRN.

- Stock model is consignment: Huashu International owns inventory until the retailer pays.

- COD-only payments in Phase 1; Trade Credit is deferred to Phase 2.

- Retailer Mobile App deferred to Phase 2 — web-first for Phase 1.

This document is for internal team use only. Last updated September 2026. OZ Tech × Huashu International.